CSCI 234 – Software Engineering

Sandwich Truck Project

Sprint 1 Review

Team: Kimberly, Abdullah, Alex

Team member names must be in all documents.

Burndown Chart:

* All work items should be in the same story section.
* Insert new rows in the spreadsheet to accommodate the number of work items

Requirements:

* No updated requirements document.

UML Diagram:

* No data structure defined for the neighborhood.
* No indication of class/methods that print the neighborhood.

Code:

* All code runs
* Random addresses generated
* No data structure for the neighborhood
* Neighborhood not printed
* Code contains no documentation

Team:

* Team seems to be functional.
* Did not meet the sprint goals, but did generate working code for some of the goals
* No apparent communication problems

Assessment:

A good effort for first sprint. All of the functionality that was not completed needs to be added to the next sprint. The team is behind expectations regarding delivered working code and needs to pick up the pace of development. I am looking for this to be a great team.

Team Score: 16/20